Project Identification

# Project Name:

E-Wallet Transaction Monitoring System

# Current Problem:

- Difficulty monitoring a large number of e-wallet transactions.

- Difficulty identifying suspicious or unusual financial transactions.

- Time-consuming manual transaction tracking and reporting.

- Risk of unauthorized transactions and potential financial fraud.

# Description about project:

- The E-Wallet Transaction Monitoring System is designed to monitor and analyze electronic wallet transactions efficiently. The system stores transaction details, including Transaction ID, User ID, transaction amount, date, time, type, and status. It enables users or authorized monitoring staff to search for and track transactions easily using the Transaction ID or User ID. The system analyzes transaction data to identify suspicious or unusual activities based on predefined monitoring rules. It also generates reports and summarizes transaction information, helping monitoring staff review transactions more efficiently. The system aims to reduce manual effort, improve accuracy, enhance transaction monitoring, and support the early detection of potentially fraudulent activities. It also helps protect sensitive financial information through appropriate access controls and data security measures.

System Request

| System Request — E-Wallet Transaction Monitoring System |  |
| --- | --- |
| Project Sponsor: | Eng/Eman |
| Business Need: | - Monitor a large number of e-wallet transactions efficiently. - Reduce the risk of unauthorized transactions and potential financial fraud. - Identify suspicious or unusual transactions as early as possible. - Reduce the time and effort required for manual transaction monitoring and reporting. |
| Business Requirements: | - Store and update e-wallet transaction records. - Provide search and tracking features using Transaction ID or User ID. - Identify suspicious transactions based on predefined monitoring rules. - Generate reports and summaries of transaction activities. |
| Business Value: | - Improve transaction monitoring and visibility. - Save time by reducing manual transaction reviews. - Reduce administrative costs and manual effort. - Support the early identification of potentially fraudulent activities. |
| Special Issues or Constraints: | - The project must be completed by the agreed deadline. - Transaction data must be updated accurately and consistently. - Sensitive financial information must be protected through appropriate access controls. - The system must follow applicable data protection and security requirements. |

Time Estimation

|  | Planning | Analysis | Design | Implementation | total |
| --- | --- | --- | --- | --- | --- |
| Standard percentages | 15% | 20% | 35% | 30% | 100% |
| Estimated time based on planning time | Actual: 11 days | 16 days | 25 days | 22 days | 74 days |

Tasks Identification

| System Request | Name of Task |
| --- | --- |
| 30/9/2026 | Start Date |
| 1/10/2026 | End Date |
| Laila,Raneem | Person assigned to task |
| High | Priority |
| Microsoft word | Resources Needed |
| 2days | Estimated Time |
| 1 day | Actual Time |

| Feasibility Study | Name of Task |
| --- | --- |
| 3/10/2026 | Start Date |
| 7/110/2026 | End Date |
| Nada,nour | Person assigned to task |
| High | Priority |
| Microsoft Excel | Resources Needed |
| 5days | Estimated Time |
| 3 days | Actual Time |

| Pert Chart, Grantt Chart | Name of Task |
| --- | --- |
| 21/10/2026 | Start Date |
| 2/11/2026 | End Date |
| Laila,Raneem,Nada Mohamed,nada Hany,Nour | Person assigned to task |
| High | Priority |
| Canava App | Resources Needed |
| 11days | Estimated Time |
| 6 days | Actual Time |

| Interview | Name of Task |
| --- | --- |
| 19/11/2026 | Start Date |
| 24/11/2026 | End Date |
| Laila,Raneem,Nada Mohamed,nada Hany,Nour | Person assigned to task |
| Medium | Priority |
| Microsoft word | Resources Needed |
| 16 hours | Estimated Time |
| 14 hours | Actual Time |

| Questionnaire | Name of Task |
| --- | --- |
| 19/11/2026 | Start Date |
| 23/11/2026 | End Date |
| Laila,Raneem,Nada Mohamed,nada Hany,Nour | Person assigned to task |
| medium | Priority |
| Form drive | Resources Needed |
| 5 hours | Estimated Time |
| 2 hours | Actual Time |

| Data Flow Diagram | Name of Task |
| --- | --- |
| 24/11/2026 | Start Date |
| 29/11/2026 | End Date |
| Laila,Raneem,Nada Mohamed,nada Hany,Nour | Person assigned to task |
| High | Priority |
| Internet | Resources Needed |
| 1 day | Estimated Time |
| 18 hours | Actual Time |

| Data Store | Name of Task |
| --- | --- |
| 29/11/2026 | Start Date |
| 2/12/2026 | End Date |
| Nada Hany,Nada Mohamed | Person assigned to task |
| High | Priority |
| Microsoft word | Resources Needed |
| 1 day | Estimated Time |
| 17 hours | Actual Time |

| process specification | Name of Task |
| --- | --- |
| 29/11/2026 | Start Date |
| 3/12/2026 | End Date |
| Laila,Nour | Person assigned to task |
| High | Priority |
| Microsoft word | Resources Needed |
| 1 day and 10 hours | Estimated Time |
| 19 hours | Actual Time |

| Entity Relationship | Name of Task |
| --- | --- |
| 2/12/2026 | Start Date |
| 6/12/2026 | End Date |
| Raneem,Nada Mohamed | Person assigned to task |
| High | Priority |
| StarUML | Resources Needed |
| 1 day and 10 hours | Estimated Time |
| 19 hours | Actual Time |

| Normalization | Name of Task |
| --- | --- |
| 2/12/2026 | Start Date |
| 6/12/2026 | End Date |
| Laila,Nada Hany,Nour | Person assigned to task |
| High | Priority |
| StarUML | Resources Needed |
| 1 day and 10 hours | Estimated Time |
| 19 hours | Actual Time |

| design | Name of Task |
| --- | --- |
| 7/12/2026 | Start Date |
| 2/1/2026 | End Date |
| - | Person assigned to task |
| High | Priority |
| Visual studio code | Resources Needed |
| 18 days | Estimated Time |
| 13 days | Actual Time |

| Implementation | Name of Task |
| --- | --- |
| 2/1/2026 | Start Date |
| 24/1/2026 | End Date |
| Laila,Raneem,Nada Mohamed,nada Hany,Nour | Person assigned to task |
| High | Priority |
| Visual studio code | Resources Needed |
| 16 days | Estimated Time |
| 11 days | Actual Time |

Task 1

Task 2

Task 3(pert chart)

Task 3(Gantt chart)